## Slide 1
NRL
Know Your SAP Masters
Level-5 Technical Roadmap
5-Pillar RAG • 13-Phase Execution • Multi-Agent Swarm
April 15, 2026 | For Technical Audience
Energy in Motion

## Slide 2
Agenda
What we will cover in this presentation
NRL

## Slide 3
Agenda
8 sections — ~15 minutes
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 2 of 14
▸ 5-Pillar RAG Architecture — what it is and how it works
▸ 13-Phase Execution Roadmap — every phase from meta-path to result masking
▸ Infrastructure Stack — Qdrant, Memgraph, Redis, RabbitMQ, Celery
▸ Memgraph Migration M1–M7 — from in-memory NetworkX to distributed Cypher
▸ Harness Engineering — Deep Harnessing, Memory Compounding, Threat Sentinel
▸ Multi-Agent Domain Swarm — 7 domain agents, Planner, Synthesis, Message Bus
▸ Pending Work — Real SAP HANA, BAPI Workflows, Benchmark suite
▸ Key Files & Code References — for engineers joining the project

## Slide 4
5-Pillar RAG Architecture
Core security + orchestration + retrieval pipeline
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 3 of 14
Pillar
Name
Component
Status
1
Role-Aware Security
security.py — SAPAuthContext, row/column masking
✅ Working
2
Agentic Orchestrator
orchestrator.py — 10-step run_agent_loop()
✅ Working
3
Schema RAG
Qdrant + ChromaDB, schema_lookup()
✅ Working
4
SQL Pattern RAG
sql_pattern_lookup(), 68+ patterns, 18 domains
✅ Working
5
Graph RAG
NetworkX FK graph, AllPathsExplorer, TemporalGraphRAG, Meta-Path Library
✅ Working
5½
Graph Embedding Search
Node2Vec structural + text hybrid, ChromaDB collections
✅ Working

## Slide 5
13-Phase Execution Roadmap (condensed)
Full pipeline: query → meta-path → schema → SQL → graph → assembly → validation → execution → masking
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 4 of 14
Phase
Name
Description
Status
0
Meta-Path Match
Fast-path template matching (14 pre-computed JOIN paths)
✅ Working
1
Schema RAG
Qdrant semantic search over DDIC metadata
✅ Working
1.5
Graph Embedding
Node2Vec structural + text hybrid table discovery
✅ Working
1.75
QM Semantic Search
20yr QM notification long-text semantic search
✅ Working
2
SQL Pattern RAG
Qdrant proven SQL patterns (18 domains)
✅ Working
2b
Temporal Detection
Date/fiscal anchor detection → temporal filters
✅ Working
5.5
Validation Harness
SELECT COUNT(*) dry-run → syntax validation → autonomous fix
✅ NEW
6
Self-Healing
Rule-based SQL correction (10 error codes → 6 heal strategies)
✅ Working
6b
Memory Compounding
Auto-vectorize healed SQL back into Qdrant pattern store
✅ NEW
6c
Threat Sentinel
6 threat engines + dynamic AuthContext tightening
✅ NEW
10
Multi-Agent Swarm
Planner + 7 Domain Agents + Synthesis Agent
✅ LIVE
13
Inter-Agent Message Bus
Redis pub/sub + streams, 6 message types
✅ IMPLEMENTED

## Slide 6
Infrastructure Status
As of April 15, 2026 — 18:00 IST
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 5 of 14
Qdrant
✅ ACTIVE
4 collections: sap_schema, sql_patterns, graph_node_embeddings, graph_table_context
Memgraph
✅ ACTIVE
114 nodes / 137 edges. All NetworkX edges synced. Cypher queries working.
ChromaDB
🔄 RETIRED
All collections migrated to Qdrant. Schema RAG, Pattern RAG, QM, Graph Embeddings.
RabbitMQ
✅ ACTIVE
amqp://sapmasters:sapmasters123@localhost:5672//
Redis
✅ ACTIVE
localhost:6379/0 — dialog sessions, role preferences, memory
Celery Worker
✅ ACTIVE
4 threads, queues: agent + priority. Swarm autoscaling via domain_tasks.py

## Slide 7
Memgraph Migration (M1–M7)
In-memory NetworkX → distributed Memgraph Cypher. Non-breaking migration.
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 6 of 14
Phase
Description
Status
M1
Memgraph 2.12.0 + Lab — Docker Compose
✅ Complete
M1
Schema init + load (init_schema.cql) — 114 nodes, 47 edges
✅ Complete
M2
Cypher port — native pattern matching (no LENGTH/relationships on paths)
✅ Complete
M3
use_memgraph flag in main.py + auto-sync on startup
✅ Complete
M4
Qdrant cluster migration (Schema RAG + Pattern RAG + QM + Graph Embeddings)
✅ Complete
M5
Celery async worker pool (RabbitMQ + Redis + 4-thread worker)
✅ Complete
M6
Load testing + production tuning (memgraph_load_test.py)
🚧 Pending
M7
Real SAP HANA connection (hana_pool.py, HANA_MODE=pool)
🚧 Pending

## Slide 8
Harness Engineering — Three Innovations
Self-validated, self-improving agent loop
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 7 of 14
Phase 5.5: Deep Harnessing
• File: sql_executor.py + orchestrator.py
• SELECT COUNT(*) dry-run before real execution
• Error codes: 37000, ORA-01476, ORA-00942, ORA-01799
• On failure: SelfHealer.heal() → re-test → then execute
• Zero human intervention for syntax recovery
Phase 6b: Memory Compounding
• File: orchestrator.py — Step 8b
• Self-heal success → build intent string
• store_manager.load_domain() → Qdrant upsert
• AI autonomously expands pattern library
• Healed queries become future fast-path hits

## Slide 9
Harness Engineering — Phase 6c: Threat Sentinel
Proactive threat detection — 32KB security_sentinel.py
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 7 of 14
6 Threat Engines (security_sentinel.py)
• CROSS_MODULE_ESCALATION — multi-hop graph traversal to out-of-scope tables
• SCHEMA_ENUMERATION — bulk table discovery probes (>5 new tables/query)
• DENIED_TABLE_PROBE — repeated attempts to access blocked tables
• DATA_EXFILTRATION — unusually large result sets (>5,000 rows)
• TEMPORAL_INFERENCE — restricted historical period access by HR/AP roles
• ROLE_IMPERSONATION — sudden cross-domain shift mid-session
Sentinel Actions
• DISABLED | AUDIT | ENFORCING modes
• Dynamic AuthContext tightening (tightness 0→3)
• Denied table expansion, masked field expansion
• SIEM/webhook alerts on ENFORCING violations
• Pre-execution gate in orchestrator
• Verdict returned in API 'sentinel' key

## Slide 10
Harness Engineering — Three Innovations
Self-validated, self-improving agent loop
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 7 of 14
Phase 5.5 — Deep Harnessing (Validation Harness)
• SELECT COUNT(*) dry-run before real execution
• Error codes: 37000, ORA-01476, ORA-00942, ORA-01799
• On failure: SelfHealer.heal() → re-test → execute
• Zero human intervention for syntax recovery
Phase 6b — Memory Compounding
• Self-heal success → Qdrant upsert
• AI autonomously expands pattern library
• Healed queries become future fast-path hits
Phase 6c — Proactive Threat Sentinel (32KB security_sentinel.py)
• 6 engines: CROSS_MODULE_ESCALATION, SCHEMA_ENUMERATION, DENIED_TABLE_PROBE, DATA_EXFILTRATION, TEMPORAL_INFERENCE, ROLE_IMPERSONATION
• Modes: DISABLED | AUDIT | ENFORCING
• Actions: AuthContext tightening → denied_tables expansion → SIEM/webhook alerts
• Pre-execution gate in orchestrator; verdict returned in API 'sentinel' key

## Slide 11
Multi-Agent Domain Swarm — Architecture
Port 8001 live — 7 specialist agents + Planner + Synthesis + Message Bus + Negotiation
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 8 of 14
Component
File
Status
7 Domain Agents (pur/bp/mm/qm/sd/wm/cross)
domain_agents.py
✅ Working
Planner Agent + Complexity Analyzer
swarm/planner_agent.py (19KB)
✅ LIVE
Synthesis Agent (merge + rank + conflicts)
swarm/synthesis_agent.py (16KB)
✅ LIVE
Swarm entry point
swarm/__init__.py (2KB)
✅ LIVE
Orchestrator use_swarm flag + API wiring
orchestrator.py, api/endpoints/chat.py
✅ LIVE
Frontend default use_swarm=True + swarm UI
frontend/app.py
✅ LIVE
Inter-Agent Message Bus (Redis pub/sub)
app/core/message_bus.py
✅ IMPLEMENTED
Negotiation Protocol (4-phase)
app/core/negotiation_protocol.py
✅ IMPLEMENTED
Swarm Autoscaling — Per-domain Celery queues
app/workers/domain_tasks.py
✅ IMPLEMENTED

## Slide 12
Swarm Bugs Fixed During Activation
3 bugs resolved before go-live
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 9 of 14
Bug 1
tables_involved referenced before init
Added early init before sentinel evaluation gate in orchestrator.py
Bug 2
cross_agent list index out of range
_mask_results guard: table = self.primary_tables[0] if self.primary_tables else ''
Bug 3
abs(min(vals), 0.01) Python syntax error
Fixed to max(abs(min(vals)), 0.01) in synthesis_agent.py
Bug 4
UnboundLocalError on get_harness_runs
Removed inner 'from ... import' inside try blocks in orchestrator.py
Bug 5
IndexError: list index out of range (tables_involved)
Added elif tables_involved / else: base_sql='' guard at orchestrator.py ~1453
Bug 6
IndexError: decision.assignments[0] empty
Added if not decision.assignments guard in planner_agent.py dispatch_single

## Slide 13
Pending Work — P0 to P3 + M6–M7
Items blocking production readiness
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 10 of 14
P0 — Real SAP HANA
Wire hdbcli to replace mock executor. Final production barrier.
P1 — BAPI Workflow Harness
BAPI_PO_CHANGE, BAPI_VENDOR_CREATE, BAPI_MATERIAL_SAVEDATA, BAPI_SALESORDER_CHANGE
P2 — Inter-Agent Message Bus
Break domain agents out of star-topology via direct agent-to-agent negotiation
P3 — 50-Query Benchmark
Golden dataset to feed Eval Alerting with real failure signals
M6 — Load Testing
Run memgraph_load_test.py at concurrency 10–20, tune pool_size=20+
M7 — Memgraph M2
Replace NetworkX with direct Memgraph Cypher queries (find_all_ranked_paths_native)

## Slide 14
Key Files Reference
Core engineering reference — all files under backend/app/
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 11 of 14
File
Purpose
Phase
orchestrator.py
Main agentic loop — 10-step run_agent_loop()
Pillar 2
security.py
SAPAuthContext + SecurityMesh
Pillar 1
security_sentinel.py
Proactive Threat Sentinel (32KB)
Phase 6c
self_healer.py
SQL self-healing engine
Phase 6
vector_store.py
Dual-backend Qdrant + ChromaDB
Pillar 3
graph_embedding_store.py
Node2Vec + text hybrid
Pillar 5½
meta_path_library.py
14 meta-paths, 22+ JOIN variants
Phase 0
graph_store.py
NetworkX FK graph + AllPathsExplorer + TemporalGraphRAG
Pillar 5
sql_executor.py
SAP HANA executor (mock + hdbcli)
Phase 7
orchestrator_tools.py
Tool registry + 12 tool implementations
Orchestration
planner_agent.py
Planner Agent + Complexity Analyzer (19KB)
Phase 10
synthesis_agent.py
Synthesis Agent (16KB)
Phase 10
domain_tasks.py
Per-domain Celery tasks + queue routing
Phase SWARM-AUTO
message_bus.py
Redis pub/sub + streams
Phase 13
negotiation_protocol.py
4-phase conflict resolution
Phase 13

## Slide 15
Swarm Autoscaling — Per-Domain Celery Queues
Horizontal scaling via independent domain workers
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 12 of 14
◆ 7 domain-specific queues: pur_queue, bp_queue, mm_queue, qm_queue, sd_queue, wm_queue, cross_queue
◆ dispatch_domain_group(domain, tasks) — dispatches domain tasks to Celery
◆ collect_group_results(async_results) — threads results back to Synthesis Agent
◆ domain_tasks.py (381 lines) — replaces ThreadPoolExecutor in dispatch_parallel
◆ Celery task per domain agent = independent horizontal scaling per domain
◆ agent queue remains as fallback for non-domain tasks
◆ Broker: RabbitMQ (amqp://sapmasters:sapmasters123@localhost:5672//)
◆ Result backend: Redis (localhost:6379/0)
◆ Worker: 4 threads, queues: agent + priority + all domain queues

## Slide 16
API Contract & Usage
How engineers should call the orchestrator
Numaligarh Refinery Limited | Internal Use Only
NRL
Slide 13 of 14
POST /api/v1/chat/master-data
Request Body (JSON)
{ "query": "vendor payment terms for company code 1000", "user_role": "AP_CLERK", "domain": "auto", "use_swarm": False }
Response Fields (key)
• tables_used — list of SAP table names
• executed_sql — generated + validated SQL
• data — result records (masked per role)
• confidence_score — 6-signal composite
• tool_trace — phase-by-phase execution log
• sentinel — threat detection verdict
• swarm_routing — single/parallel/cross_module
use_swarm=True triggers Multi-Agent Domain Swarm (7 agents in parallel)

## Slide 17
NRL
Thank You
Questions? Let's discuss.
Know Your SAP Masters — Level-5 Technical Roadmap
Energy in Motion
Numaligarh Refinery Limited | Internal Use Only